ClaimVoice — Project Deep-Dive

A standalone, enterprise-grade build from scratch to production

│ Multi-modal AI agent for US health-insurance members. Photograph your insurance card. Talk to an agent that has full context of your plan plus nearby in-network providers. Every coverage statement is grounded in structured data — Claude narrates the answer, never invents it.

Table of Contents

Executive Summary

Problem Statement

Market Opportunity

User Personas & Buyer Profile

Competitive Landscape & Wedge

Why This Is Technically Hard

Solution Architecture

Tech Stack & Rationale

Public Data Sources

The 8 Workstreams

Engineering Principles

30-Day Execution Plan

Success Metrics

Blockers & Mitigations

Risk Register

Cost & Resource Plan

Strategic View

References & Further Reading

1 · Executive Summary

ClaimVoice is a multi-modal, agentic AI platform that lets US health-insurance members get accurate answers to basic coverage questions — "Is my MRI covered? How much will it cost? Where do I go?" — within seconds, in a real voice conversation, by phone or in the browser.

The product unifies three traditionally disconnected data sources behind one Claude-powered conversational interface:

- The insurance card — captured by photograph, parsed by a layout-aware Document AI pipeline.

- The plan benefits — extracted from Summary-of-Benefits PDFs and a plan knowledge graph.

- The provider directory — drawn from CMS NPPES, payer in-network MRFs, and Care Compare quality ratings.

The core architectural innovation is the hallucination guard: every coverage or cost statement uttered by the agent is fact-checked against the structured plan graph before the text-to-speech stage. The LLM narrates; the structured data decides. This makes the system suitable for the regulated environment of US health insurance.

This document covers the problem framing, market opportunity, technical complexity, reference architecture, public data sources, execution plan, and honest blockers for a standalone build from an empty repository to an enterprise-deployable platform.

The day-by-day execution is delivered as a 150-commit Excel plan; see `../CLAIMVOICE_COMMIT_PLAN.xlsx`. The locked engineering spec is in `PROJECT_SPEC.md`.

2 · Problem Statement

2.1 The crisp version (elevator pitch)

US health-insurance members cannot get a straight answer to a simple question — "Is my MRI covered? How much will it cost? Where do I go?" — without a 40-minute hold on a member-services line. ClaimVoice lets them photograph their insurance card and have a real voice conversation with an AI agent that has full context of their plan plus nearby in-network providers, over a normal phone number or in a mobile browser.

2.2 Why the problem persists

The underlying reason is structural: plan information lives in three disconnected silos.

| Silo | What lives there | Who owns it |
| --- | --- | --- |
| Eligibility system | Member status, deductible/OOP YTD, prior-auth history | The payor (Aetna, UHC, Cigna, BCBS, …) |
| Plan documents | The 60-page Summary-of-Benefits PDF that varies by employer | The payor + employer |
| Provider directory | Often a stale PDF or a clunky web form | The payor |

Members cannot navigate three silos at once. Agents on the phone can't either, which is why human reps still call the payor on the member's behalf during the call. The result is 8–12 minute calls with a 48–62% first-call resolution rate and NPS below 20 — the worst-in-class consumer experience.

2.3 Why now

Three things have changed in the last 36 months that make this newly tractable:

- CMS Transparency in Coverage rule (effective July 2022) forced every major payor to publish machine-readable in-network rate files. As of February 2026, MRF Schema 2.0 is mandatory. We now have public data for the historically-proprietary in-network filter.

- Layout-aware document AI (LayoutLMv3, Donut) is mature enough to read varied card layouts and plan PDFs without manual templates.

- Streaming voice stacks (Deepgram Nova-2, Cartesia Sonic) reach sub-500ms latency end-to-end, finally making voice agents feel conversational.

The technical and regulatory pre-conditions for a multi-modal grounded voice agent in healthcare exist for the first time.

3 · Market Opportunity

3.1 Sizing

332 million insured members in the United States (commercial, Medicare, Medicaid, exchange).

Payors collectively spend roughly $20 billion per year on member-service call centres (per CMS / AHIP / industry analyst estimates).

Average call cost ranges from $6 to $15 depending on call type and channel; a 30% containment improvement is worth $6 B/year industry-wide.

For Medicare Advantage payors, member experience is a direct input to CMS Star Ratings, which determine billions in federal bonus payments and enrolment caps. A single Star-Rating point can translate to $10–$100 M in payor revenue.

3.2 Replacement & adjacent markets

| Market | Size | Relevance |
| --- | --- | --- |
| Member-services contact centres | ~$20 B/year | Direct replacement / augmentation |
| Conversational AI in healthcare | ~$5 B/year, growing 25% CAGR | Adjacent — most vendors are chat-only |
| Health insurance digital member experience | ~$15 B/year | Strategic spend ClaimVoice slots into |
| Voice agent platforms (Hyro, Decagon) | ~$200 M ARR collectively | Direct competition |

3.3 Pricing model (plausible)

Per-conversation pricing: $0.50–$1.50 per successfully-contained conversation (vs $6–$15 per human-agent call → 70–90% margin).

Annual platform fee: $250 K – $2 M per payor depending on volume and contract scope.

Outcomes-based add-on: percentage of CMS Star Rating uplift attributable to ClaimVoice for Medicare Advantage clients.

4 · User Personas & Buyer Profile

4.1 End-member personas

| Persona | Mental model | What they ask | Why today's experience fails | What ClaimVoice gives them |
| --- | --- | --- | --- | --- |
| Anxious patient | "I'm scared. I just left the ER." | "Will I owe $8,000?" | Hold music, vague answer, surprise bill arrives weeks later. | Photograph card → voice agent reads the EOB rules from the plan, looks up YTD deductible spend, estimates out-of-pocket dollar amount in 30 seconds. |
| Healthcare consumer | "I have a referral. Now what?" | "Where's a cardiologist in-network near me who's accepting new patients?" | Outdated PDF directory; calls 5 offices to find one in-network. | Voice agent cross-references payer MRF + CMS quality + accepting-new-patients filter. Returns 3 options on a map. |
| Caregiver / family member | "I'm managing Mom's care." | "Is Mom's new prescription on her formulary?" | Pharmacy rejects the prescription at the counter. | Voice agent runs formulary lookup before the trip; if not covered, suggests tier-2 alternatives. |
| Power user (chronic condition) | "I track every claim." | "Why was claim #4521 denied?" | Disjointed claim-status calls. | Voice agent retrieves claim, reads denial reason, can initiate appeal. (Future feature.) |

4.2 Economic & technical buyer

Economic buyer: VP of Member Experience or Chief Member Officer at a payor.

Technical buyer: VP of Digital or Head of Member Engagement.

Procurement vehicle: digital-transformation budgets, typically $10 M–$50 M annual at a top-50 payor.

Sales motion: enterprise; 9–18 month cycles; pilot-driven.

Adjacent buyers: self-insured employers (Fortune 500), TPAs (third-party administrators), payer-services firms (Zelis, MultiPlan).

4.3 Stakeholder map (per payor account)

CEO / CIO
                    │
        Chief Member Officer  ─────  Chief Compliance Officer
            │                              │
   VP Member Experience            VP Privacy & Security
            │                              │
  Director of Digital Engagement      Director of Audit
            │                              │
       Product Managers              InfoSec Analysts
            │                              │
       End-user members           Internal QA reviewers

ClaimVoice must satisfy all of: cost reduction (CFO), member NPS (CMO), compliance (CCO), and integration ease (CIO).

5 · Competitive Landscape & Wedge

5.1 The competitive set

| Category | Examples | Strengths | Weaknesses vs ClaimVoice |
| --- | --- | --- | --- |
| Conversational AI vendors | Sprinklr CX, LivePerson, Cognigy | Mature integrations, large sales orgs | Chat-first; weak vision; not HIPAA-native |
| Healthcare-specialist CX | Pega Customer Service for Healthcare, Salesforce Health Cloud | Vertical depth, big-co incumbency | Heavy implementation; not AI-native; cost prohibitive |
| Voice AI start-ups | Hyro, Decagon, Polly | Voice-first, modern stack | Limited multi-modal; weak structured-data grounding |
| Clinical-side AI | Hippocratic AI, Suki, Abridge | Healthcare DNA | Different use case (clinical not insurance) |
| Cloud-native assistants | Amazon Lex, Google CCAI, Microsoft Health Bot | Easy to start | Generic; hallucinate freely; no plan-data integration |

5.2 ClaimVoice's wedge

ClaimVoice wins on four simultaneous attributes that no competitor has all four of:

Multi-modal — vision (card OCR + SBC parsing) + voice + structured data + telephony in one product.

HIPAA-grade by design — every architectural choice prioritises the BAA chain, audit log, and PHI minimisation.

Hallucination guard — coverage statements are never LLM-inferred; the LLM narrates structured-data results. This makes the product deployable in a regulated environment where the others are not.

Vendor-agnostic — LiteLLM abstraction, open-weight model fallbacks, no lock-in to any single LLM provider.

6 · Why This Is Technically Hard

6.1 Card layout heterogeneity

There is no canonical "insurance card schema." Each payor designs differently; employer groups customise further. Aetna, UHC, Cigna, BCBS, Humana, Kaiser, Anthem all use distinct layouts; within BCBS there are 36 sub-payors (Anthem BCBS, Empire BCBS, etc.) with their own variations.

Off-the-shelf OCR fails because OCR returns text without semantic regions ("Aetna" appears five times on a card — which one is the plan name?).

Region-aware document AI (LayoutLMv3) is mandatory.

Edge cases include handwritten member IDs, photo glare, smudges, rotation, foreign-language cards.

6.2 Plan-document heterogeneity

Summary-of-Benefits PDFs are layout-rich: multi-column tables, footnotes, varied page sizes. Standard PDF text extraction produces unreadable token streams. The system needs:

Layout-aware chunking (preserve tables intact).

Region-typed retrieval (boost "table" chunks for benefit-table questions).

Plan-document RAG that respects employer variations.

6.3 Hallucination as a **P0** risk

This is the single most important architectural constraint. Misstating coverage exposes:

The payor to bad-faith claim actions under Unfair Claims Settlement Practices Acts in most states (each violation = thousands to millions in penalties).

The vendor to indemnity obligations baked into the BAA.

The member to surprise bills and care delays.

ClaimVoice's solution: the hallucination guard. Every utterance that contains a coverage or cost claim is parsed, the claim is sent to eligibility/fact_check, which cross-references the plan knowledge graph and SBC RAG. If unverified, the utterance is never spoken. The LLM is regenerated with corrective feedback or escalated to a human.

6.4 Voice latency budget < 900 ms

Conversational AI feels broken above one second. The pipeline:

Mic → STT → LLM → tool calls → fact-check → TTS → speaker
 ↑                                                   ↓
 └────────── must complete in < 900 ms p95 ──────────┘

Achievable only with streaming at every stage and aggressive overlap between stages.

6.5 HIPAA chain-of-custody

Every vendor in the path must sign a BAA and meet HITECH-grade safeguards. This narrows the model choices materially:

Anthropic Claude — HIPAA-eligible on specific tiers.

OpenAI — HIPAA-eligible only via Zero Data Retention enterprise contracts.

Open-weight models (Llama, DeepSeek) — self-hosted with our own BAA chain.

Deepgram, Cartesia, Twilio, AWS — all sign BAAs.

6.6 State-by-state telephony law

38 states are one-party consent for recording.

12 states require two-party consent: CA, CT, DE, FL, IL, MD, MA, MT, NH, OR, PA, WA.

Calls must geolocate the caller and adapt the consent prompt at runtime.

6.7 Eligibility latency vs. correctness trade-off

Real-time eligibility (X12 270/271 round-trip to a clearinghouse) takes 1–4 seconds. Options:

Defer: agent says "let me look that up" while the round-trip completes.

Precompute: warm member's eligibility state on call start.

Cache: stale-while-revalidate with a 15-minute TTL.

ClaimVoice uses precompute + cache for predictable performance.

7 · Solution Architecture

See `../README.md` for the rendered Mermaid block diagram. This section is the architectural narrative.

7.1 Architectural layers

| Layer | Components | Responsibilities |
| --- | --- | --- |
| Edge | Next.js 15 frontend · Twilio Media Streams | User entry points (web + phone) |
| Gateway | Fastify API gateway · Telephony bridge | Auth, rate-limit, audit log, audio bridging |
| Microservices | Document AI · Eligibility · Providers · Voice Agent | Domain logic, ML inference, agentic orchestration |
| Data | PostgreSQL 16 + pgvector + PostGIS · Redis · MinIO | Persistent state, cache, object storage |
| External APIs | Claude · Voyage · Deepgram · Cartesia · CMS feeds | LLM, embeddings, speech, public data |
| Cross-cutting | Langfuse · MLflow · DVC · Inspect AI · OTel · Prometheus | Observability, experiment tracking, eval |

7.2 Per-service breakdown

Document AI (`services/document-ai`)

Payor identification: ResNet-50 fine-tune on a 100-card synthetic corpus across 8 payor classes.

Card field extraction: LayoutLMv3 for region-aware OCR; PaddleOCR fallback when confidence < 0.7; Claude 3.5 Sonnet via the Instructor library as the structured-output decoder producing a typed CardFields Pydantic model.

SBC parsing: separate LayoutLMv3 fine-tune identifies tables, footnotes, and section boundaries so retrieval chunks preserve structure.

MLOps: training via Hydra-configured train.py; MLflow tracks experiments; DVC versions checkpoints stored in MinIO.

Eligibility & Plan Knowledge (`services/eligibility`)

X12 270/271 stub: hand-crafted realistic responses keyed to test members; pluggable for production routing to Stedi / Availity / Change Healthcare.

Plan knowledge graph: Postgres with FK-chained tables (member)→(plan)→(tier)→(service)→(coverage). The single source of truth.

SBC RAG: Voyage AI voyage-3-large embeddings in pgvector HNSW; chunks from the layout-aware parser.

Drug formulary: CMS Part D CY 2026 file loaded into a queryable table; tier + prior-auth lookup at /formulary/lookup.

Cost estimator: combines YTD deductible spend, in/out-of-network, copay/coinsurance, OOP-max cap.

Fact-check service: the engine behind the hallucination guard — POST /fact_check returns {verified, supporting_sources, contradicting_sources}.

Provider Directory (`services/providers`)

NPPES V2 → PostGIS with ST_DWithin spatial index for radius queries.

CMS Care Compare integration for hospital quality ratings.

MRF Schema 2.0 stream-parser for in-network filter.

Specialty + accepting-new-patients + distance filters.

Voice Agent (`services/voice-agent`)

LangGraph state machine: greet → identify → answer → confirm → close.

Tool catalogue: check_coverage, estimate_cost, find_provider, check_formulary, schedule_callback, escalate_to_human, verify_identity.

Streaming orchestration: Deepgram STT → Claude 3.5 Sonnet (tool-use) → Cartesia TTS.

Hallucination guard: every coverage utterance fact-checked before TTS.

Barge-in: WebRTC VAD; cancels TTS when user interrupts.

Telephony Bridge (`services/telephony`)

Twilio Media Streams WebSocket.

μ-law (8 kHz) ↔ PCM16 (24 kHz) codec + resampling.

State-aware consent recording.

Encrypted recording storage to MinIO with libsodium per-call keys.

Frontend (`apps/web`)

Next.js 15 App Router + TypeScript + Tailwind + shadcn/ui + TanStack Query.

Clerk authentication.

5-tab dashboard: Card · Plan · Providers · Voice · Calls.

Auto-generated API client via @hey-api/openapi-ts for type-safety across the language boundary.

8 · Tech Stack & Rationale

| Layer | Choice | Why this choice |
| --- | --- | --- |
| Frontend | Next.js 15 · TypeScript · Tailwind · shadcn/ui · TanStack Query | Modern App Router, server components, best DX, evaluator-friendly |
| API Gateway | Fastify on Node 20 | Lighter than Express; native plugin ecosystem; great rate-limit / WS support |
| Backend services | FastAPI on Python 3.12 + Pydantic v2 | Best ecosystem for ML/AI; auto OpenAPI; Pydantic v2 perf |
| Auth | Clerk (10K MAU free) | Drop-in JWT + MFA; BAA-eligible on paid tier |
| Primary DB | PostgreSQL 16 + pgvector + PostGIS | Single store for relational + vector + geo. No vector-DB sprawl. |
| Cache | Redis 7 | Standard sessions + cache + pub/sub for events |
| Object storage | MinIO (S3-compatible) | Self-host; also serves as DVC remote |
| Document AI | LayoutLMv3 · ResNet-50 · PaddleOCR · Donut | Open weights; region-aware; SOTA accuracy on layout-rich docs |
| Structured output | Instructor library on Claude tool-use | Guaranteed Pydantic-valid outputs from LLM |
| Primary LLM | Anthropic Claude 3.5 Sonnet | Best reasoning + tool-use reliability + safety calibration for healthcare |
| LLM gateway | LiteLLM | Vendor-agnostic; same API surface; warm fallback models |
| Embeddings | Voyage AI voyage-3-large | Anthropic-recommended; 50M tokens/month free; SOTA quality |
| Vector store | pgvector HNSW | Inside Postgres → transactional consistency with relational data |
| Agent orchestration | LangGraph | Typed state machine; far more debuggable than LangChain for production |
| Voice STT | Deepgram Nova-2 streaming | Industry-best latency (~150ms partial); $200 free credit |
| Voice TTS | Cartesia Sonic streaming | Sub-100ms TTFB; natural voice quality |
| Telephony | Twilio Media Streams | Industry standard; well-documented; $15 trial credit |
| Experiment tracking | MLflow (self-hosted) | Fully OSS; no quota; integrates with DVC |
| Data + model versioning | DVC with MinIO remote | Free; works on any S3; simple |
| ML config | Hydra | Industry-standard for ML experiment configs |
| Eval harness | Inspect AI (UK AISI) | Open-source; LLM-as-judge; multi-task |
| LLM observability | Langfuse (self-hosted) | Free; OSS; cost + latency attribution |
| General observability | OpenTelemetry + Prometheus + Grafana | Standard. Free. |
| CI/CD | GitHub Actions | Free for public repos; integrates with everything |
| Container | Docker + docker-compose | Standard dev environment |
| Hosting (demo) | Vercel (web) + Railway (services) | Free tiers; one-click deploy |

8.1 Why Claude over GPT-4o

Tool-use reliability: Claude's tool-use is more deterministic on healthcare-style structured queries.

Refusal calibration: Anthropic's safety stance maps better to regulated healthcare (Claude refuses confident-but-wrong coverage claims more often).

Long-context: 200K context window lets us fit the full plan graph + SBC chunks + conversation history in one call.

Cost predictability: $3 in $15 out per 1M tokens; predictable at our query mix.

8.2 Why LangGraph over LangChain or AutoGen

Typed state machines beat free-form agent loops for debugging in production.

Explicit transitions make it possible to enforce the hallucination-guard step.

Persistence-friendly: state is serializable, conversations are resumable on reconnect.

9 · Public Data Sources

All data is free, US-public, and verified live as of May 2026.

| Data | Source | Format | Update cadence | Cost |
| --- | --- | --- | --- | --- |
| NPI provider registry | CMS NPPES V2 Bulk | CSV in 1.08 GB ZIP | Monthly | $0 |
| NPI real-time lookup | NPPES NPI Registry API | JSON | Live | $0 |
| Health plan + SBC data | CMS Exchange Plan PUFs 2026 | CSV in 56.4 MB ZIP | Annually | $0 |
| Marketplace plan details | CMS Marketplace API | JSON | Live | $0 |
| Real SBC PDFs | HealthCare.gov plan listings | PDF | Annual updates | $0 |
| In-network rates (MRF) | Payer Transparency-in-Coverage MRFs (Schema 2.0) | JSON (large) | Monthly | $0 |
| Drug formulary | CMS Part D Formulary CY 2026 | CSV/XML in ZIP | Quarterly | $0 |
| Provider quality | CMS Care Compare API | JSON | Daily | $0 |
| ICD-10 / HCPCS codes | CMS public downloads | CSV | Annually | $0 (CPT paywalled — we use HCPCS only) |
| Geographic | OpenStreetMap via Leaflet | Tiles | Live | $0 |
| Insurance card images | Synthetic — 100 generated with Flux + Faker | PNG + JSONL | One-time | $0 |
| X12 270/271 eligibility | Hand-crafted stubs | JSON | One-time | $0 (prod = Availity/CHC/Stedi) |

9.1 The honest stub line

Real-time X12 eligibility against a specific payor is impossible without a contract with that payor or a clearinghouse relationship. ClaimVoice is honest about this: the stub service ships with realistic responses; the production target is documented in code (services/eligibility/src/eligibility/services/x12_stub.py) and in the runbook.

10 · The 8 Workstreams

The build is organised into eight workstreams with a multi-contributor model: 3–5 contributors per workstream, every team member touches 4–5 workstreams across the 30 days. No rigid ownership.

WS-1 · Data Engineering & Acquisition

Scope: every public dataset used by the system + synthetic data generation + reproducible ETL.

Deliverables:

data/ingest/npi_ingest.py — streams NPPES V2 May 2026 dump into PostGIS providers table, filtered to NY metro.

data/ingest/plan_puf_ingest.py — loads 2026 Exchange Plan PUFs into plan / plan_benefits / plan_rates tables.

data/ingest/sbc_download.py — downloads 5–10 real public SBC PDFs from HealthCare.gov.

data/ingest/mrf_parser.py — streaming JSON parser for Schema 2.0 MRFs; loads into in_network table.

data/ingest/formulary_ingest.py — CMS Part D CY 2026 Formulary Reference File.

data/ingest/care_compare_sync.py — daily Care Compare API sync.

data/ingest/icd_hcpcs_ingest.py — CMS ICD-10 + HCPCS code lookup tables.

data/ingest/synthetic_cards.py — Flux + Faker generator for 100 cards across 4 payor templates.

data/stubs/eligibility_271/*.json — 30 hand-crafted X12 271 responses.

data/README.md — canonical catalog of every source.

DVC pipelines: dvc.yaml defines data → train → evaluate stages.

Approximate effort: 1–2 engineer-weeks for the corpus + ETL.

WS-2 · Frontend & UX (Next.js)

Scope: the entire user-facing web application + auth + design system.

Deliverables:

Next.js 15 App Router scaffolding with strict TypeScript.

Clerk authentication: sign-in, sign-up, MFA, brand-themed.

5-tab dashboard: Card Upload, Plan Details, Provider Map, Voice Chat, Call History.

CardUpload.tsx — drag-drop with SSE-driven extraction progress UI.

ProviderMap.tsx — Leaflet + OpenStreetMap with distance filter, in-network toggle, quality stars, marker clustering.

VoiceChat.tsx — Web Audio waveform visualiser, push-to-talk, live transcript, tool-call panel, barge-in indicator.

CallPlayer.tsx — synced playback of past recordings with transcript.

Theme toggle (light/dark/system), full a11y, mobile-responsive.

Auto-generated typed API client via @hey-api/openapi-ts.

Approximate effort: 3 engineer-weeks.

WS-3 · Document AI

Scope: all vision-and-document ML — card OCR, payor identification, SBC parsing.

Deliverables:

ResNet-50 payor classifier with 8 classes (Aetna, UHC, Cigna, BCBS, Humana, Kaiser, Anthem, Other).

LayoutLMv3 card OCR fine-tune with 12 field heads (member_id, name, DOB, group, plan, dates, phone, carrier, rx_bin/pcn/group).

PaddleOCR fallback for low-confidence regions.

Instructor + Claude 3.5 Sonnet for structured extraction with Pydantic guarantees.

LayoutLMv3 SBC parser preserving tables and section structure.

Hydra-configured training pipelines per model.

MLflow run logging + checkpoint saving + DVC artifact push.

Confidence scoring + "ask user to confirm" UX flow.

Per-payor bias / fairness evaluation; MODEL_CARDs.

Card OCR inference runner that loads checkpoints at service startup.

Approximate effort: 3–4 engineer-weeks including training.

WS-4 · Eligibility & Plan Knowledge

Scope: the structured-data backbone — the single source of truth for every coverage statement.

Deliverables:

X12 270/271 stub service with pluggable backend.

Plan knowledge graph: Alembic-versioned Postgres schema (member → plan → tier → service → coverage).

SBC RAG: Voyage AI embeddings + pgvector HNSW + layout-aware chunking + Redis caching of embeddings.

Drug formulary lookup endpoint with tier + prior-auth + alternatives.

Cost estimator: deductible state, in/out-of-network, copay/coinsurance, OOP-max.

ICD-10 / HCPCS code search.

Fact-check service — the hallucination-guard backbone.

Immutable audit log for every coverage statement.

Approximate effort: 3 engineer-weeks.

WS-5 · Provider Directory & Geo

Scope: provider data and geographic queries.

Deliverables:

NPI bulk loader → PostGIS providers table with spatial GiST index.

Geo-search endpoint with ST_DWithin, specialty + taxonomy filter, accepting-new-patients flag, in-network filter.

CMS Care Compare API client with 24-hour Redis cache.

MRF Schema 2.0 stream-parser → in_network table.

Quality enrichment (overall_rating, patient_experience).

Bulk endpoint for batch lookups.

find_provider tool implementation called by the voice agent.

Approximate effort: 2 engineer-weeks.

WS-6 · Voice Agent (LangGraph + Tools)

Scope: the agentic core — orchestration, tool calls, hallucination guard.

Deliverables:

LangGraph state machine: greet → identify → answer → confirm → close.

7 tool implementations: check_coverage, estimate_cost, find_provider, check_formulary, schedule_callback, escalate_to_human, verify_identity.

Anthropic SDK integration with streaming + tool-use + 5-iteration tool loop.

Hallucination guard gating every coverage utterance through eligibility/fact_check.

Conversation memory persistence in Postgres (resumable on reconnect).

Member identity verification flow with 3-strike escalation.

Deepgram Nova-2 streaming STT integration with debouncing.

Cartesia Sonic streaming TTS with first-chunk buffering.

WebRTC VAD barge-in with TTS-echo suppression.

End-to-end orchestrator achieving < 900 ms p95 latency.

Approximate effort: 4 engineer-weeks.

WS-7 · Telephony & Realtime Audio

Scope: PSTN integration and audio plumbing.

Deliverables:

Fastify + @fastify/websocket service.

Twilio Media Streams WS handler with stream_sid tracking.

μ-law ↔ PCM16 codec with fractional-accumulator resampling (no aliasing).

Inbound call flow with TwiML and statusCallback.

Outbound call flow.

State-aware consent recording (12 two-party states detected by area code + IP fallback).

Encrypted recording storage with libsodium per-call keys, wrapped by per-tenant master key.

Recording playback via decryption client-side.

Prometheus metrics for call counts + durations.

Approximate effort: 2–3 engineer-weeks.

WS-8 · DevOps, Eval, Compliance & Documentation

Scope: continuous throughout — the glue that makes the project deployable, observable, and evaluable.

Deliverables:

Docker compose orchestrating all services + Postgres + Redis + MinIO + Langfuse + MLflow + Prometheus + Grafana.

GitHub Actions: CI (lint + typecheck + unit), Integration, Nightly Eval, Deploy, Security (CodeQL + secret-scan).

Inspect AI eval suite: card OCR accuracy, coverage QA accuracy, hallucination detection (LLM-as-judge), provider lookup precision@5, e2e voice eval.

Langfuse traces wired across every service via shared-observability package.

OpenTelemetry instrumentation + Prometheus /metrics endpoints + four Grafana dashboards (service latency, LLM cost, voice latency, cache hit rates).

pre-commit hooks (ruff, mypy, eslint, prettier, secret-scan).

Architecture Decision Records (ADRs 0001–0007).

Compliance documentation (HIPAA-design notes, BAA chain).

Runbook, demo script, prompts catalog, README.

Vercel + Railway deployment automation.

Approximate effort: continuous (~10% of every engineer's time, plus one dedicated lead).

11 · Engineering Principles

LLMs narrate, structured data decides. No coverage or cost statement is ever spoken without being verified against the plan graph.

Vendor-agnostic by design. LiteLLM abstracts the LLM. Open-weight fallbacks are warm. Hydra abstracts configs. pgvector covers RAG without a separate vector DB.

Reproducibility first. Data and model checkpoints are DVC-versioned. Experiments are MLflow-tracked. The CI eval suite gates every change to main.

Privacy-by-design. PII is hashed in logs. Recordings are encrypted. Consent is state-aware. BAA-eligible vendors only on PHI paths.

Observability is non-negotiable. Every Claude call traces to Langfuse. Every service emits OTel spans with correlation IDs. The eval suite runs nightly with HTML reports.

Cost discipline at the edge. Aggressive caching (Redis on embeddings, geo queries, Care Compare lookups). Per-call cost budget < \$0.50.

Honest stubs over fake mocks. Stubbed services are documented as such in README + runbook; production path is explicit.

12 · 30-Day Execution Plan

The plan is delivered as a 150-commit Excel (CLAIMVOICE_COMMIT_PLAN.xlsx) at the repo root. Every row is tied to a workstream, a contributor (Person 1–7), a detailed task brief, and acceptance criteria. Status is tracked through Triaging → Implementing → In Review → Merged via Excel dropdowns.

12.1 Phase plan

| Phase | Days | Focus | Commits |
| --- | --- | --- | --- |
| Phase 1 — Foundation | 1–5 | Monorepo scaffold; Docker compose; Postgres + Redis + MinIO + Langfuse + MLflow stack; Clerk auth; data ingestion scripts; base schemas; CI skeleton. | ~22 |
| Phase 2 — Core ML & Services | 6–14 | Card OCR (LayoutLMv3 + payor classifier) trained and serving; SBC RAG with Voyage + pgvector; NPI → PostGIS loaded; X12 stub; eligibility + provider services; basic text-only agent loop end-to-end. | ~46 |
| Phase 3 — Voice Integration | 15–22 | Deepgram STT streaming; Claude tool-use in LangGraph; Cartesia TTS streaming; hallucination guard; Twilio Media Streams bridge; browser voice chat end-to-end. | ~39 |
| Phase 4 — Polish & Eval | 23–27 | Inspect AI suite green; Langfuse + Prometheus dashboards; UI polish; error handling; integration bug-bash; refactor passes; one revert. | ~24 |
| Phase 5 — Demo Prep | 28–30 | Demo script, screen recording, slide deck, README finalisation, architecture diagrams, deployment to Vercel + Railway, dry runs. | ~19 |
| TOTAL | 30 days |  | 150 commits |

12.2 Team distribution (7 people)

| Person | Primary workstream | Commits | Personality |
| --- | --- | --- | --- |
| Person 1 | WS-2 Frontend | 21 | morning/afternoon, weekday |
| Person 2 | WS-3 Document AI | 23 | afternoon/evening, weekend warrior |
| Person 3 | WS-4 Eligibility | 22 | evening/late-night, weekday |
| Person 4 | WS-5 Providers | 17 | morning/afternoon, weekday |
| Person 5 | WS-6 Voice Agent | 26 | afternoon/evening, weekend warrior |
| Person 6 | WS-7 Telephony | 18 | evening/late-night, weekend warrior |
| Person 7 | WS-8 DevOps | 23 | morning, weekday |

Cross-workstream contribution is mandatory — every person commits to 4–5 workstreams over the 30 days. The Excel's Builds_On column documents refactor chains, where Person A writes a function and Person B improves it 1–2 weeks later (with Person A reviewing).

13 · Success Metrics

| Metric | Target |
| --- | --- |
| Card OCR per-field F1 | ≥ 0.95 on member-ID, ≥ 0.90 on plan-name, ≥ 0.85 on dates |
| Payor classifier F1 | ≥ 0.93 across 8 payor classes |
| Coverage QA accuracy | ≥ 94% on the golden Q&A eval set |
| Hallucination rate | < 0.5% (zero coverage statements unsupported by the plan graph) |
| Provider lookup precision@5 | ≥ 0.95 |
| End-to-end voice latency p95 | < 900 ms |
| STT word error rate | < 8% on clean audio, < 15% on noisy |
| Tool-call success rate | ≥ 98% (no malformed args) |
| Per-call cost (LLM + STT + TTS + telephony) | < \$0.50 |
| Containment rate (resolved without human escalation) | ≥ 70% (industry baseline ≈ 50%) |
| Member CSAT (post-call survey) | ≥ 4.5 / 5 |
| Code coverage on critical paths | ≥ 80% |
| CI green rate on main | ≥ 95% |

14 · Blockers & Mitigations

Grouped into four categories. The first two kill projects; the last two slow them down.

14.1 Data & vendor access (the largest)

| Blocker | Why it matters | Mitigation |
| --- | --- | --- |
| No payer API access without a contract | Cannot run X12 270/271 against a payor's system without a contract or clearinghouse relationship. | Start with one design-partner payor; sign integration MoU for a 6-month pilot; expand via clearinghouses once you have a reference customer. |
| SBC PDFs distributed across employers | Plan documents vary by employer; not centralised. | Self-service upload portal; bulk-ingest at onboarding. |
| MRF size at scale | Public files but each payor's MRF is hundreds of GB compressed. | Per-metro, per-payor subsets; index aggressively; cache Redis. |
| State Medicaid heterogeneity | Each state has its own systems. | Defer Medicaid to v2; start with commercial + MA. |

14.2 Regulatory & compliance

| Blocker | Why it matters | Mitigation |
| --- | --- | --- |
| HIPAA BAA chain | Every vendor must sign one. | Standardise on HIPAA-eligible tiers from day one; vendor BAA registry. |
| Wrong coverage statements | Triggers Unfair Claims Settlement Practices Act exposure. | Hallucination guard is non-negotiable — coverage statements always cite source. |
| Recording consent by state | 12 states require two-party consent. | Geolocate caller; play consent prompt when needed. |
| TCPA compliance | Federal + state limits on outbound calling. | Strict opt-in; never use as marketing channel. |
| CMS Star Ratings | Bad UX hurts MA payor revenue directly. | Frame as opportunity — improving UX raises Stars. |

14.3 Technical

| Blocker | Why it matters | Mitigation |
| --- | --- | --- |
| Latency < 900 ms | Above this, conversation feels broken. | Stream every stage; overlap; lowest-latency models; pre-warm sessions. |
| Vendor model deprecation | LLM might disappear mid-build. | LiteLLM gateway; multiple providers warm. |
| Card OCR edge cases | Handwriting, glare, foreign-language. | Confidence threshold + PaddleOCR fallback + "ask user to confirm" UX. |
| Voice barge-in correctness | Background noise triggers false barge-in. | Tune VAD; suppress on TTS echo. |
| Browser STT inconsistency | Chrome works, Safari/Firefox poor. | Server-side STT via WebSocket from day one. |

14.4 Business & adoption

| Blocker | Why it matters | Mitigation |
| --- | --- | --- |
| Payor procurement (9–18 months) | Long burn before revenue. | Start with self-insured employers; faster procurement. |
| Member adoption | Members must learn a new number/app. | Integrate behind payor's existing IVR — invisible to members. |
| IVR vendor lock-in | Most payors have Genesys/NICE/Avaya. | Integrate as a swimlane for long-tail queries. |
| Unit economics | Per-call cost can exceed human-rep cost. | Aggressive caching; small models for routine; target < \$0.50/call. |

15 · Risk Register

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Anthropic Claude rate-limiting blocks demo | Low | High | LiteLLM + GPT-4o fallback warm | WS-8 |
| Card OCR fails on real-world (non-synthetic) cards | Medium | Medium | PaddleOCR fallback + manual-confirm UX | WS-3 |
| Voice latency > 1.5 s in practice | Medium | High | Latency budget tests in CI; benchmark weekly | WS-6 |
| MRF data quality issues breaking in-network filter | Medium | Medium | Hardcoded fallback list of known in-network providers for demo | WS-5 |
| Twilio account suspension during demo | Low | Critical | Backup Twilio account; staged demo recording as fallback | WS-7 |
| Free-tier API limits hit mid-demo | Medium | Medium | Monitor cost dashboards; paid-tier credit reserves | WS-8 |
| Hallucination guard misses an edge case in eval | Medium | High | LLM-as-judge with Claude Opus; manual sample of 100 cases | WS-4 |
| Integration bugs surface in the last week | High | Medium | Daily integration runs from Phase 2; buffer Phase 4 for fixes | WS-8 |

16 · Cost & Resource Plan

16.1 Cash cost over 30 days

| Item | Conservative | Realistic | Heavy use |
| --- | --- | --- | --- |
| Anthropic Claude (dev + eval) | $5 | $20 | $80 |
| Voyage AI embeddings | $0 (free tier) | $0 | $0 |
| Deepgram STT | $0 (free $200 credit) | $0 | $20 |
| Cartesia TTS | $0 (free tier) | $0 | $15 |
| Twilio (demo day) | $5 | $10 | $30 |
| Modal/RunPod GPU (training) | $0 | $10 | $50 |
| Hosting (Vercel + Railway) | $0 | $0 | $20 |
| TOTAL | ~$10 | ~$40 | ~$215 |

Target budget: under \$50 for the entire 30-day build.

16.2 Team (the recommendation)

7 people for 30 days (this plan) — proves end-to-end technical feasibility with synthetic data + stubbed eligibility. Suitable for hackathon, course project, or internal demo.

5 people for 6 months — defensible pilot with a design-partner payor including real X12, real SBC ingestion, HITRUST CSF prep.

15 people for 12–18 months — production-grade deployment to a first payor, including SOC2, HITRUST, multi-tenant, 24/7 SRE coverage.

17 · Strategic View

ClaimVoice sits at a rare crossroads:

High pain — member-services NPS is the worst in any consumer industry.

High willingness-to-pay — payors burn billions on call centres and are rated on member experience.

Unambiguous technical wedge — multi-modal + voice + structured-data grounding is a combination no incumbent has.

Scale economics — more payors → richer plan-document corpus → better hallucination guard → harder for competitors to catch.

The gap from this 30-day build to a deployed enterprise product is large but bounded. Most of the remaining work is integration engineering and compliance scaffolding — not unsolved research. The two real risks are (a) the long payor procurement cycle and (b) the absolute zero-tolerance for hallucinated coverage. Both are manageable with the right design-partner strategy and a strict architectural commitment that LLMs narrate structured data, never infer it.

For a fund or strategic operator picking one healthcare-AI bet, ClaimVoice combines deep technical complexity with a buyer who has a real budget and a real pain. It earns its place at the top of the consideration set.

18 · References & Further Reading

Official sources

CMS Marketplace — Public Use Files

CMS NPPES NPI Bulk Downloads

CMS Transparency in Coverage Resources

CMS Part D Formulary Guidance

CMS Hospital Quality Initiative

CMS Marketplace API for Developers

X12 270/271 Eligibility Standard

Industry context

HIPAA Privacy Rule (HHS)

HITRUST CSF

SOC 2 Trust Services Criteria

OWASP Top 10 for LLM Applications

Technical foundations

LangGraph Documentation

LayoutLMv3 Paper (Microsoft)

Voyage AI Embeddings

Inspect AI Framework (UK AISI)

Langfuse Documentation

Twilio Media Streams

Anthropic Claude API

Internal documents

[`PROJECT_SPEC.md`](PROJECT_SPEC.md) — final locked engineering spec

[`../README.md`](../README.md) — top-level project overview with architecture diagram

[`../CLAIMVOICE_COMMIT_PLAN.xlsx`](../CLAIMVOICE_COMMIT_PLAN.xlsx) — 150-commit day-by-day execution plan

[`adr/`](adr/) — Architecture Decision Records (0001–0007)

[`data_sources.md`](data_sources.md) — every public data feed used

[`logging.md`](logging.md) — structured logging contract

[`observability.md`](observability.md) — tracing and metrics

[`ml-lifecycle.md`](ml-lifecycle.md) — train → MLflow → DVC → serve

[`compliance.md`](compliance.md) — HIPAA-design notes

[`runbook.md`](runbook.md) — operational runbook

[`demo_script.md`](demo_script.md) — demo flows

[`prompts.md`](prompts.md) — Claude prompt catalog

End of project deep-dive.

This document is version-controlled. Major edits require an ADR. Last reviewed: May 2026.

— End of document —